GLA UNIVERSITY, GREATER NOIDA

Greater Noida – 201310, Uttar Pradesh, India

STUDENT ACADEMIC SUPPORT AND EARLY-INTERVENTION SYSTEM

SOFTWARE REQUIREMENT SPECIFICATION

BACHELOR OF TECHNOLOGY

in

COMPUTER SCIENCE & ENGINEERING – AI

Submitted By

LAKSHYA VARSHNEY

Roll No.: 22515500056  |  Section: NE

| Under the Supervision of Mr. Palash Singh GLA University, Greater Noida | Reviewed By Mr. Gautam Mukherjee GLA University, Greater Noida |
| --- | --- |

SCHOOL / DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING / APPLICATIONS

GLA UNIVERSITY, GREATER NOIDA – 201310

SEPTEMBER, 2026

# Revision History

| Version | Date | Change | Reason |
| --- | --- | --- | --- |
| 1.0 | 04-09-2026 | Initial version | First submission |

# 1. Introduction

## 1.1 Purpose

This Software Requirement Specification (SRS) defines the requirements for version 1.0 of the Student Academic Support and Early-Intervention System. It provides the baseline against which the planned web application, machine-learning component, and test cases will be verified.

## 1.2 Scope

The system helps students view their academic progress and helps authorised faculty advisors identify students who may benefit from academic support. The system analyses historical educational indicators and presents a support-needed indicator for decision support. The system does not automatically declare that a student will fail, impose academic penalties, or replace an advisor's judgement.

## 1.3 Definitions

| Term | Definition |
| --- | --- |
| Support-needed indicator | A model-assisted indicator that a student may benefit from additional academic support. |
| Prediction score | The model's estimated probability that the student belongs to the support-needed category. |
| Level 0 baseline | A classifier that ignores all inputs and always predicts the majority class. |
| Level 1 baseline | A no-ML classifier that uses the majority class within each failures group. |
| Support case | A record created by an advisor to document a follow-up action for a student. |

# 2. Overall Description

## 2.1 User Classes

| User class | Who they are | What they may do |
| --- | --- | --- |
| Student | An authenticated student whose academic record is stored in the system. | View own progress, indicators and support information. |
| Faculty Advisor | An authenticated advisor responsible for authorised students. | View assigned students, review indicators, create support cases and record follow-up. |

## 2.2 Assumptions and Dependencies

- The UCI Student Performance Mathematics dataset is available during development; a verified local copy will be used if the public source is temporarily unavailable.

- The application depends on Node.js, Express.js, MongoDB, Python and Scikit-learn; if the prediction service is unavailable, the system shall show the stored Level 0 baseline.

- The core application shall run in the local development environment without requiring an external paid service.

## 2.3 Constraints

C1 The selected Mathematics dataset contains 395 student records, limiting statistical power and generalisability.

C2 The source data has no unique application student ID; the system shall assign an internal identifier.

# 3. Data Source and Baseline

| Item | Value | Required now? |
| --- | --- | --- |
| Dataset name | UCI Student Performance — Mathematics (student-mat.csv) | Yes |
| Source and URL | UCI Machine Learning Repository — https://archive.ics.uci.edu/dataset/320/student%2Bperformance | Yes |
| Licence / terms of use | Creative Commons Attribution 4.0 International (CC BY 4.0) | Yes |
| Number of rows and columns | 395 rows × 33 columns | Yes |
| Prediction target | Derived support-needed indicator: G3 < 10 | Yes |
| Task type | Binary classification: support-needed / not support-needed | Yes |
| Class balance | 130 support-needed (32.9%); 265 not support-needed (67.1%) | Yes |
| Primary evaluation metric | Precision@20 | Yes |
| Why that metric | The advisor's first review list is limited to 20 students; this measures how many of those 20 actually need support. | Yes |
| Level 0 baseline and its score | Always predict the majority class (not support-needed) → Precision@20 = 0% | Yes |
| Known data quality problems | No missing values reported; no unique application ID; G1/G2 are strongly related to G3, so target leakage must be avoided. | Yes |
| Level 1 baseline and its score | Group by failures and predict each group's majority class; score to be calculated on the held-out test split. | Later |
| Target for this release | Beat the Level 1 Precision@20 baseline on the held-out test set. | Later |

# 4. System Architecture

Figure 1: System architecture of the Student Academic Support and Early-Intervention System.

| Component | Responsibility |
| --- | --- |
| Frontend | Provides login, dashboards, charts and authorised user interactions. |
| Backend API | Handles authentication, authorisation, application logic and REST API requests. |
| MongoDB | Stores users, student records, predictions, support cases and appointments. |
| ML Training Pipeline | Prepares data, trains candidate classifiers and evaluates them against baselines. |
| Prediction Service | Receives valid prediction inputs and returns the support-needed indicator and score. |
| Visualization Layer | Presents academic summaries, model evaluation and statistical views. |

# 5. Functional Requirements

## 5.1 Authentication and Academic Access

FR-1.1 The system shall accept a valid student or advisor email and password for login.

FR-1.2 The system shall reject invalid login credentials with an authentication error.

FR-1.3 The system shall restrict student users to their own academic record.

FR-1.4 The system shall restrict advisor users to authorised student records.

## 5.2 Student, Advisor and Model Functions

FR-1.5 The system shall provide a logout action that ends the current authenticated session.

FR-2.1 The system shall display the authenticated student's academic indicators and historical performance.

FR-2.2 The system shall display the student's support-needed indicator when a prediction is available.

FR-2.3 The system shall allow an advisor to view authorised students with their support indicators.

FR-2.4 The system shall display statistical and visual summaries used for academic-support review.

FR-3.1 The system shall allow an advisor to create a support case for an authorised student.

FR-3.2 The system shall allow an advisor to record a support-case reason and note.

FR-3.3 The system shall display the current status of each support case.

FR-3.4 The system shall allow an advisor to update a support case status.

FR-3.5 The system shall allow a student to view the status of support actions associated with their own record.

FR-4.1 The system shall accept only validated academic and educational inputs defined for the prediction service.

FR-4.2 The system shall return a support-needed indicator and prediction score for a valid prediction request.

FR-4.3 The system shall present the prediction score as an estimated probability and display the main contributing factors used for explanation.

FR-4.4 The system shall, when the prediction service is unavailable or returns no usable result, display the Level 0 baseline labelled as an estimate.

FR-4.5 The system shall allow an advisor to record a human review decision without changing the stored model prediction.

# 6. Non-Functional Requirements

NFR-1 The system shall return a single-student prediction response within 5 seconds at the 95th percentile during local testing.

NFR-2 The system shall enforce role-based access control on every protected API route.

NFR-3 The system shall record student_id, model_version, prediction score and prediction timestamp for every completed prediction.

NFR-4 The system shall display an error message and retain the last valid stored prediction when the prediction service is unavailable.

# 7. Build Plan

## 7.1 Minimum Viable Product

| FR / NFR ID | Requirement (short) | Why this one is in the MVP |
| --- | --- | --- |
| FR-1.1 | User login | Authentication is the entry point for both roles. |
| FR-1.3 | Student access control | Privacy must work before exposing academic information. |
| FR-2.1 | Student progress view | Provides a usable system before ML is added. |
| FR-2.3 | Advisor student list | Provides the core advisor review workflow. |
| FR-4.4 | Level 0 fallback | Keeps the application demonstrable if the ML service is unavailable. |
| NFR-2 | Role-based API access | Protects student information from the first working version. |
| NFR-3 | Prediction logging | Makes later evaluation traceable to a student and model version. |

Deliberately not in the MVP: FR-3.5 student-facing support-case status. Before adding it, the advisor workflow and privacy rules must be stable.

## 7.2 Build Order

For reference, the fixed project stages:

| Stage | Deliverable | Date |
| --- | --- | --- |
| Development Sprint I | Prototype / initial working model | 27 Sep 2026 |
| Development Sprint II | 50% functional application | 17 Oct 2026 |
| Development Sprint III | 75–80% functional application | 7 Nov 2026 |
| Testing & Validation | Test report and bug log | 17 Nov 2026 |
| Deployment & Documentation | Deployed application, user manual, technical documentation | 30 Nov 2026 |
| Final Presentation | Final report, presentation and viva | 5–10 Dec 2026 |

Your plan:

| Stage | What will be working by then | FR / NFR IDs | How I will know it is done |
| --- | --- | --- | --- |
| Sprint I 27 Sep | Authentication, student progress view, advisor list and Level 0 fallback. | FR-1.1–FR-1.5, FR-2.1, FR-2.3, FR-4.4, NFR-2 | Login as both roles; view authorised data; show fallback. |
| Sprint II 17 Oct | Support cases, database integration, prediction service and stored prediction records. | FR-2.2, FR-3.1–FR-3.4, FR-4.1, FR-4.2, FR-4.5, NFR-3 | Create a case; request prediction; see indicator and log. |
| Sprint III 7 Nov | Explanation, statistical views, student support status and complete dashboards. | FR-2.4, FR-3.5, FR-4.3, NFR-1, NFR-4 | Review charts, explanation and support status. |
| Testing 17 Nov | MVP and extended functions tested with test cases and bug log. | All FRs, NFR-1–NFR-4 | Run acceptance tests and record results. |
| Deployment 30 Nov | Deployed application and documentation. | All FRs, NFR-1–NFR-4 | Open deployed application and demonstrate core workflows. |

# 8. Data Requirements

## 8.1 Entities

Entity: StudentProfile

| Field | Type | Constraint / Notes |
| --- | --- | --- |
| id | UUID | Primary key. |
| studentId | String | Not null; unique within the application. |
| course | String | Not null; e.g. Mathematics. |
| studyTime | Integer | 1–4 based on source coding. |
| failures | Integer | Non-negative; source-coded past class failures. |
| absences | Integer | 0 or greater. |
| G1 | Integer | 0–20; previous period grade. |
| G2 | Integer | 0–20; previous period grade. |
| G3 | Integer | 0–20; historical final grade; never sent as a prediction input. |

Other entities: User, PredictionRecord, SupportCase, Appointment.

## 8.2 Entity Relationship Diagram

# 9. Design Decisions and Alternatives Considered

| # | Decision | Alternative rejected | Reason |
| --- | --- | --- | --- |
| D1 | Use HTML, CSS and JavaScript for the frontend. | React | The course requires JavaScript and the solo project has a fixed time limit. |
| D2 | Use MongoDB for application data. | MySQL | Student, prediction and support-case records have varied structures and the stack is suitable for the project. |
| D3 | Use Logistic Regression as primary model with Decision Tree comparison. | Deep learning model | The dataset has 395 records and the system needs interpretable support indicators. |

# 10. Acceptance Criteria

AC-1 A valid student login opens the student's dashboard and shows only that student's academic information.

AC-2 A valid advisor login opens the advisor dashboard and shows authorised students with support indicators.

AC-3 A student attempting to access another student's protected record receives an authorisation error and the record is not displayed.

AC-4 If the ML prediction service is unavailable, the advisor dashboard displays the Level 0 baseline clearly labelled as an estimate.

# 11. Out of Scope for This Release

Automatic academic penalties or disciplinary decisions. The system is advisory and requires human review.

Real-time integration with institutional attendance, LMS or examination systems. v1.0 uses a static public dataset.

Mobile application and chatbot functionality. These are excluded to keep the solo project focused on the required web application.